Name: Tomas Payne

Group: Area 29

Throughout this project, I was designated as the project manager for my group, which led to me being the primary individual responsible for organising and leading meetings, assigning tasks to group members, ensuring progress was made, and creating reports on each of our meetings. Additionally, I am responsible for working on the main menu UI for our project, the “Rules Card” game, which required me to learn Unity. Whilst I was not initially assigned this role, we decided as a group within the first month to transfer the role of project manager to me, to best fit my abilities. This role, and working as a group for a project itself, challenged me immensely and highlighted my struggles with working in a timely and organized manner, but has also shown me the path to grow do so through my teammates. 

One of the primary lessons I’ve learnt via this undertaking, is just how important communication and structuring our work is in the pretence of a group project. In the early stages of the project, we focused heavily on research, making sure we had our concept down and discussing ideas. However, my fears of actually starting the project and collaborating as a group held us back for a time. Eventually however, I was able to push forward and initiate progress. During this time, I made sure to document all of our decisions, our discussions. I had to learn the best way to note down each topic discussed so I could write it up as a report, which proved to be a challenged upon itself. Nevertheless, I was able to document our meetings and provide a guidance in each of our meetings towards our goals. My authority and documentation being responsible for the group’s effectiveness helped me understand just how important this planning and communication is for this project. 

As a contributor to the project, I was responsible for the “Minutes of the meeting” documentation, organizing the Trello board, directing meetings and creating the main menu UI for the project. I also created a mini project plan and flowcharts to help demonstrate how the project will actually flow in completion. This helped the group massively in this undertaking, as having a clear vision for the project helps each sprint progress naturally. The contributions can be found in the Git commits found in the appendix. 

This project has been a massive contributor to my self-understanding and demonstrated how I can grow from this. Whilst I haven’t been able to full act on this development thus far, with personal health issues causing me to lag behind my peers, I’m confident that this has given me a path forward. I began the project with no experience in unity, low confidence in programming tasks and very limited experience as a group leader. I felt utterly overwhelmed by all of these tasks and was afraid I would be incapable of completing the project. However, I have not only learned I am capable of doing these things, but also to rely on my team for help when I’m struggling. They have been a massive boon to myself in this regard, slowly helping me grow my confidence to act upon each task. My primary responsibility towards the project itself were the UI interface for the main menu. This thus far has minimal coding, only to navigate between screens, but my stretch goal beyond the prototype is to have a functioning options menu, alongside creating a menu that displays all of the rules. This is a step forward for me as I’ve now learnt I can adapt to a new project such as in Unity, with less difficulty than I believed it to be. 

My biggest struggle with this project relates to my difficulty with mental health and university as a whole but is amplified by the responsibility to other people. I am often just too anxious to work on things until I am drowning in the pressure, and this has occurred here. However, this has demonstrated just how much an issue it is when other people are directly affected by it. As such, it has set me on a path to be more self-aware of this, plan out how to mitigate it in advance, and ask for help from my peers. 

Looking towards the following semester, I would like to focus on improving my skills to plan and work on my projects in a timely fashion. I have confidence in my ability to learn new technical skills when my mind is set to it, however getting past that barrier of fear and motivation is my largest obstacles. As such, I seek to continue to learn new things, add more technical details to the project, improve the way I manage meetings, the Trello board and better support my team with confidence. 

Overall, this project has highlighted my weaknesses as an individual both in solo and group settings but also has cleared a path for me to grow from this. I am capable of leading a team, documenting what has been done and encouraging them to push forward, but also that I can meaningfully contribute to the group’s technical work myself. This experience has been valuable beyond measure to me, and I feel that if I continue to grow in the following semester, I will be prepared for future group work and developing alongside other people.