Project Plan – Rules Card 

1) Project Title 
Rules Card 

2) Project Overview 

Our project, Rules Card, is a card game application designed for android devices, where players play a card game against an AI, all whilst new rules are added into the game mid-match. This creates a unique and engaging experience where players engage with a cutting-edge opponent, all whilst the rules are constantly shifting. 


3) Project Scope

-  A function User interface (Including menus, navigating said menus, viewing rules and a settings menu)

- The core of card game mechanics

- A single player game against a genuine AI

- Rules tracking and dynamically updating scoring

- Basic visuals to display card-game like experience

Stretch goals 
- Increased number of rules to lead to even more unique gameplay scenarios

- Polished menus and UI

- Sound effects

4) Project Objectives
- Develop a functioning prototype of the game 
- Implement a functioning UI

- Be able to showcase core gameplay mechanics 
- Utilise sprints to aid with development 
- Deliver a fully functioning build by the end of the project 

5) Stakeholders

Haoyi Wang – Responsible for approving and corresponding with the team on this project.

Tomas Payne – Project manager and Developer, responsible for organizing the group and coding the UI 
Oliver Stevens – Developer, primarily responsible for animations and card graphics 
Evan Ashby – Developer, primarily responsible for game logic 
Martin Bath - Temporary Project manager, Developer, primarily responsible for AI research and implementation 

6) Project Team

Tomas Payne – Project manager and Developer, responsible for organizing the group and coding the UI 
Oliver Stevens – Developer, primarily responsible for animations 
Evan Ashby – Developer, primarily responsible for game logic 
Martin Bath - Temporary Project manager, Developer, primarily responsible for AI research and implementation 

All members of the project report in their progress at every sprint meeting. 


7) Timeline

An overall view of the group’s development timeline has been provided in the appendices

8) Research

In order to ensure our project, Rules Card, stood out from similar card games of the genre, the group did preliminary research, alongside wire frames (found in appendices). The key point separating our game from its contemporaries is facing off against a cutting-edge AI (Gemini as of current development, although this may change if it becomes unfit for the project) and the ability to add rules as the match goes on. This creates a unique dynamic not found in other card games, as many would either have you face against a player or a pseudo-AI, with set rules from the beginning. 

For the graphical elements, research was not required in the animation department due to it being largely based upon real play of a card game. However, basic research was conducted into other mobile card games across the entire group, to get a feel for how the board is typically laid out. This included a discard pile in the middle, a draw pile to the side, the player hand at the bottom of the screen and the opposing hand at the top, as this is a proven way of granting player clarity. 

Several discussions over the rules implemented in the game were held over the course of our minute meetings 

Martin led the research on AI implementation for the project, with his initial findings laid out below.

The original intention was to write a pseudo AI routine to go through available rules and by allocating a score to each, attempt to select a winning strategy. During one of the early scrums, at the suggestion of the tutor, this was amended to using AI or AI agent.

Various AI software tools were investigated, including ChatGPT, Google Gemini, Claude, Perplexity, Meta AI. XGrok, and Copilot for cost, functionality, documentation (Wotnot.io 2025) . In reading around the topic, it became clear that the AI software landscape is fast moving and volatile. Software chosen now, may not be available come May / June 2026.  Chang (2025) notes that AI companies often plan only a few months ahead because the technology is evolving so fast.

This volatility made the overhead of creating AI agents in any one piece of software particularly unattractive, if it risked the requirement of rewriting it in a few months, adjacent to the project deadline. The choice came down to software from a major player, likely to be around for the next 12 months, at least, together with documentation, support from the development community and a free model to work with on a conversational level.

Google Gemini appeared to be the front runner for this and there was also a Unity demo available demonstrating calls to Gemini.

(https://github.com/UnityGameStudio/Gemini-Unity-Package)

9) Proposed Solution 

The proposed solution to our project is the creation of a mobile card game, developed in Unity, titles “Rules Card”. This game is a card game focused upon scoring points with your hand, based upon the rules that are being dynamically introduced throughout the match. Additionally, the opponent is a cutting-edge AI, leaning closer to a real player that can make strong plays, and even misplays, creating an experience unique to our game.

The game’s defining features begin with a clear and concise, thematically fitting, UI designed for mobile devices. It has fast navigation into its single-player gameplay against the AI, an options menu and a section where the player can see all the potential implemented rules. Gameplay takes a balance of traditional card game systems and board layouts and adds the twist of dynamically adding rules mid match, all whilst working towards a victory condition defined by those rules.

An agile development approach was utilised, with work allocated via sprints, and tracked via the group’s Trello board. Our efforts are frequently discussed in scrum-like meetings. This allowed our scope to be constantly monitored and ensured we are on track for completion of our prototype on time, alongside frequent feedback to improve upon our work. 

10) Work Breakdown Structure

-  Project Planning

- Game type research

- Wireframed menus

- AIs that could be utilised

- General game flow

- How the work can be split between four individuals

- Potential Rules

-UI Development

- Expanded discussion on wireframes

- Storyboarding via flowcharts

- How this will look in Unity

-Graphics Development

- Card Graphics

- Gameplay animations

- In-Game UI details

-Gameplay Development

- Core rules

- Core gameplay logic

-AI Development

- AI research

- Ensuring an exterior AI responds to game logic

- Testing the gameplay prototype once all aspects are merged

- Optimising performance and AI response latency

- Submissions

- Interim Submission

- Final Submission

11) Resource Plan

-Team of four students

-Software: Unity, GitHub and Trello

-Hardware: Personal computers

- Cost: No direct cost for this project

12) Risk Management

| Risks | Management |
| --- | --- |
| Lack of experience with Unity | Apt time given to learn, support and start with simpler prototypes |
| Time constraints | Prioritise main features of the application so it functions |
| Scope too large | Remaining withing the bounds of the pre-agreed scope |
| Leadership in-experience | Ask for support from group members |
| Sickness/Extenuating Circumstances | Make proper adjustments for each member, balance around in sprints leaving time for mishaps and ask for support from each member |

13) Communications Plan

- Weekly sprint meetings with group in person or via zoom (this was increased in frequency closer to the deadline)

- WhatsApp utilised for fast communication on agreeing to meetings, sending out links or asking for group support

- Trello utilised for task and sprint tracking

- GitHub utilised for uploading research documents, meeting minutes, Trello snapshots and source code for the project

14) Quality Management

- Team to frequently discuss code and file names before merging our work, as to not cause issues.

- UI compared against early plans to ensure it remains with a consistent vision.

- Playtesting during meetings to ensure the prototype is functioning

- Aligns with agreed project objectives, whilst giving room for increased scope later during the project

15) Monitoring and Evaluation

- Task completions are reviewed and documented during each meeting and sprint review.

- This is further documented on the Trello board for the group

- Each meeting is building towards the goal of a functional build, for the case of semester one, a functioning prototype ready for presentation.

16) Budget

Every aspect of the project uses free and open-source tools, ranging from Unity, GitHub, Trello and Gemini (as the current AI the game plays against). As such, no direct costs are associated with this project.  

17) Approval Process

Due to the project being a start-up, all sprint progress is reviewed and approved internally, alongside regular reports to our tutor during the process. 

18) Change Management

Changes to the project scope can be made by discussing as a group and coming to a unanimous decision based on whether it fits and is achievable during our project scope and timeline. This will differ in the second semester, as we already have a functioning minimal baseline ready to go. Instead, we will focus on expanding the game as much as possible in order to create an experience that goes beyond this baseline. As such, it is less likely to be scrapping features, although we will review how in-line with the existing project these features are. 

19) Closure and Evaluation

For semester one, the closure of this aspect of the project includes testing the prototype and ensuring it is functioning at a demonstratable level with documentation and a review of all aspects of the work that was put into it by the group. For the following semester, the project will seek to become refined with further testing, rules and audiovisual enhancements. This will then be tested again, with continued documentation, until the initial project outline is reached, alongside any stretch goals.

The group at large has had many lessons learnt, outlined in each’s personal reflections. This includes managing scope, communicating, learning new aspects of coding (particularly in Unity), merging branches and documentation of said work. With these lessons learnt, the group aims to build upon things in the following semester. We will then be able to evaluate the team’s performance, how efficient they were and how effective agile development was for the team’s overall goals   

20) Appendices



Gantt Chart)

Wireframes) 

Trello Screenshots) https://github.com/Plymouth-University/comp2003-2025-2026-team-29/tree/main/Trello%20Snapshots

Meeting Minutes) https://github.com/Plymouth-University/comp2003-2025-2026-team-29/tree/main/Minutes

Source Code) https://github.com/Plymouth-University/comp2003-2025-2026-team-29/tree/main/SourceCode